Rare Book Inventory & Sales Ecosystem (RISE)

Product Team 1

Alyssa “Midori Brown

2/9/26

Table of Contents

1. Project Vision and Description	3

2. Team Roles	3

3. Collaboration Methodology	4

4. The Definition of “Done”	5

5. Product Design	7

6. Sprint 1 Retrospective Summary Report	8

7. Sprint 2 Retrospective Summary Report	9

8. References	11

# Project Vision and Description

The Rare Book Inventory & Sales Ecosystem (RISE) is a digital transformation initiative aimed at modernizing the day-to-day operations of a traditional rare bookstore. The store currently relies on manual, paper-based processes, creating inefficiencies and limiting visibility into key business functions. To address this, RISE will implement a centralized, automated system designed to manage the specialized demands of rare book retail.

The platform will unify four primary business functions: accounting, inventory management, supplier ordering, and customer sales, within a single, high-performance digital environment. By converting manual workflows into streamlined digital processes, the system will reduce the time required to catalog one-of-a-kind inventory while improving accuracy and consistency. Additionally, RISE will provide real-time insights into financial performance and stock levels, enabling better decision-making and greater operational efficiency.

# Team Roles

Detailed Oriented Tester - Lyiondra Bradley

Logic Architect (Backend Developer) - Midori (Alyssa Brown)

UX/UI Specialist (Frontend Developer) - Daniel Rhoads

Collaborator (SCRUM Master) - Pablo Gomez

Business Analyst (Documentation Lead) - Gustavo Rosas

# Collaboration Methodology

Agile improves responsiveness, reduces risk, and increases the likelihood of delivering software that meets user needs.

Key characteristics of Agile include:

- Iterative development: Work is completed in short cycles, allowing for frequent reassessment.

- Customer involvement: Stakeholders provide ongoing feedback throughout the project.

- Cross-functional teams: Developers, testers, and business representatives collaborate closely.

- Adaptability: Requirements can evolve as new information or business needs emerge.

- Continuous improvement: Teams regularly reflect on performance and adjust processes.

We will utilize Agile methodology to enhance communication, conflict resolution, ensure version control, and task management:

- Use GitHub and Microsoft 360 for daily updates and hold one meeting each week to stay aligned

- All project documents and code will be stored in a shared GitHub repository

- Tasks will be assigned to team members based on weekly goals

- Technical leads will provide input when addressing their specific areas, but most decisions will be democratic

# The Definition of “Done”

The Rare Book Inventory & Sales Ecosystem (RISE) will be considered “done” when the following criteria are met:

- Core Functional Modules Completed

  - Accounting, inventory management, supplier ordering, and customer sales modules are fully developed.

  - All modules are integrated into one centralized system.

  - Each module performs according to documented requirements.

- Data Migration Completed

  - Existing paper-based records are accurately digitized and entered into the system.

  - Inventory data has been verified for accuracy and completeness.

- System Integration & Performance

  - All four business functions operate seamlessly within a single platform.

  - The system provides real-time updates on financial data and stock levels.

  - Performance testing confirms acceptable speed, reliability, and stability.

- Testing & Quality Assurance

  - Unit testing, integration testing, and user acceptance testing (UAT) are completed.

  - All critical and high-priority defects are resolved.

  - The system meets defined security and data protection standards.

- User Training & Documentation

  - Staff training has been conducted.

  - User manuals and support documentation are delivered.

- Stakeholder Approval

  - The bookstore owner and key stakeholders formally approve the system.

  - The system is deployed and actively used in daily operations.

When all functional, technical, and approval criteria are satisfied, RISE will be considered complete and ready for full operational use.

# Product Design

# Sprint 1 Retrospective Summary Report

Things That Went Well

Things That Could Have Gone Better

Things That Surprised Us

Lessons Learned

# Sprint 2 Retrospective Summary Report

Things That Went Well

Things That Could Have Gone Better

Things That Surprised Us

Lessons Learned

# References